## Slide 1: Kanban 201 – Agile Process

## Slide 2: Kanban the Agile methodology
Kanban the Agile methodology
  modelled after an assembly line, which is a continuous flow system
  Has two key artifacts:
    Backlog – stories of things to be done
    Product Increment (PI) – demoable product
  Roles: Developer, Product Owner and Scrum Master (e.g., the team)
  Ceremonies
    Planning – what goes into the next product increment
    Stand up (daily scrum) – what progress have you made since yesterday?, What will you be doing today?, What issues are standing in your way?
    Demo – demo of the Product Increment
    Retrospective – team feedback on how to make things better and more productive

## Slide 3: Kanban the Agile methodology IPRO 497
  Roles: Doers & Project Manager/Doer (PM – team faciliatory)
  Ceremonies
    Stand up (in-class scrum) –
      what progress have you made since last class?
      What will you be doing today?
      What issues are standing in your way?
    Planning – What the PM does before faculty
    Demo –
      Kanban board walk – Each person talks about their work for one minute
      Tech demo
    Retrospective – NA

## Slide 4: Kanban Board
Please use the following columns for your board
  To do
  In progress
  Wait for
  Done

## Slide 5: Work in Progress (WIP)
Limiting work in progress (WIP) is good.
You can only make progress on a few things
There is a cost of switching from task to task
Try to limit WIP to 1 to 2 stories per individual
If you are tempted to bring in more stories you are probably avoiding or blocked on a story

## Slide 6: Work in Progress (WIP)
If you don’t limit work in progress things get missed, dropped, done poorly
Overall speed of completion may drop

## Slide 7: Kanban Board
Please use the following columns for your board
  To do
  In progress
  Wait for
  Done
Limit your WIP

## Slide 8: Background and resources
https://www.atlassian.com/agile/kanban/boards
https://natthompson.com/what-is-kanban/#:~:text=Kanban%20Ceremonies%201%20Planning.%20During%20planning%20the%20Kanban,simple%20questions.%203%20Demo.%20...%204%20Retrospective.%20
Limit your WIP - https://youtu.be/zEJn6eQO6FE

## Slide 9: Sizing your work