## Slide 1: Kanban Boards -101

## Slide 2: Columns in your Kanban board
Kanban Board (the example below is in Github projects)
You can decide on your column names - the default names are often
  To do
  Doing
  Done

## Slide 3: Columns + Cards
3Cs – Card, Conversation, confirmation

## Slide 4: What is a Kanban Board?
Kanban is a Japanese word meaning visual signal
Kanban is an agile methodology, but Kanban, Scrum and DevOps oriented teams all use and generally call their boards “Kanban Boards” or just boards
Think of a Kanban board as a board with columns that shows where work is
The purpose of the Kanban Board is to make work transparent (who is doing what when) to everyone (customer, team, stakeholders)
There are many, many Kanban boards: Trello, Microsoft Office Planner, Asani, Azure DevOps and Github Projects

## Slide 5: Columns in your Kanban board
You can decide on your column names - the default names are often
  To do – the full entirety of work to be done
  Doing – the limited work being done now (WIP – Work in Progress)
  Done – completed work
Work moves left to right

## Slide 6: Kanban Principle
Proactivenes - Work is pulled, not pushed
Transparency - Workload is transparent, so everyone knows who is doing what
Definition - Everyone defines acceptance criteria for each task
Agreement - Everyone agrees that the acceptance criteria have been met

## Slide 7: Kanban Principle
Kanban Principle | Why???
Proactivenes - Work is pulled, not pushed | So you can work on items you have ability to do in the time you have
Transparency - Workload is transparent, so everyone knows who is doing what | So you know who is doing what and when
Definition - Everyone defines acceptance criteria for each task | So you know what needs to be done and IF it is actually done
Agreement - Everyone agrees that the acceptance criteria have been met | Work goes to done when everyone agrees its done

## Slide 8: You can edit columns (hint: keep it simple)

## Slide 9: Notes can have rich markdown

## Slide 10: In you have pulled (own a story) make yourself the owner
In you have pulled (own a story) make yourself the owner

## Slide 11: Use labels to add color and context to stories
Use labels to add color and context to stories

## Slide 12: Using labels to find grouped stories
Click on a label to filter by stories with the same label

## Slide 13: Create a new GitHub Kanban Board

## Slide 14: Background and resources
https://www.atlassian.com/agile/kanban/boards

## Slide 15: Sizing your work