## Slide 1: What is Scrum?
Martin schray

## Slide 2: What is Scrum?
What is agile?
What is scrum?
What is it good for?
Who is involved in scrum?
What are the events (ceremony) in Scrum?
What are the artifacts in scrum?

## Slide 3: What is agile?

## Slide 4: What is agile?
Agile is a recognition to some that Waterfall development failed very frequently and needed a better approach
Waterfall development is a development methodology where all design work and decisions are made before development begins by capturing extensive written requirements
There are many agile frameworks like Kanban, Scrum, Extreme programming, Feature Driven development, …
Agile is about getting just enough information and building it iteratively (over, and over and over)

## Slide 5: Agile in a nutshell
Get just enough info
Build it
Learn

## Slide 6: What is scrum?

## Slide 7: What is scrum
Where did Scrum come from?
It is one of many agile frameworks like Kanban, Scrum, Extreme programming, Feature Driven development, …

## Slide 8: What is scrum?
Scrum is not a process, technique, or definitive method …
What you do include that framework is up to you
Scrum is a framework within which you can employ various processes and techniques.

## Slide 9: Why scrum?

## Slide 10: Why scrum?
List of rules for simple tasks
Making a hamburger
Making a burrito
…

## Slide 11: Why scrum?
Not easily reproducible
Build complex software
Complete a complex project (IPro)
Any effort with many stakeholders
Efforts with many unknows and uncertainty
Scrum excels at these tasks
This Photo by Unknown Author is licensed under CC BY-SA

## Slide 12: Scrum is empirical process
Inspection
Adaption
Transparency

## Slide 13: Roles in scrum

## Slide 14: Roles in Scrum
Product owner
Development Team
Scrum Master

## Slide 15: What does each role do?
Product owner – responsible to capture value for the business
Development Team – responsible to deliver product incrementally
Scrum Master – Guide to Scrum

## Slide 16: Ceremonies (Events/meetings) in scrum

## Slide 17: Agile Ceremonies
Scrum or daily standup
Sprint planning
Sprint Retro
Sprint Review
(1 o 4 weeks)

## Slide 18: Scrum Values
Focus
Openness
Respect
Courage
Commitment

## Slide 19: Artifacts in scrum

## Slide 20: Artifacts
Product Backlog
Sprint Backlog
Product increment

## Slide 21: The Sprint
Scrum or daily standup
Sprint planning
Sprint Retro
Sprint Review
(1 to 4 weeks)
Product
Backlog
Sprint
Backlog
Product
increment